Weekly Project Progress Report

Fill out this sheet each week and upload it to your GitHub repository.

| Team Name / Group No. | Group - 11 |
| --- | --- |
| Project Title / Topic | Demand Prediction – Bike Sharing |
| Domain / Client | MetroTransit Fleet (Smart Mobility) |
| GitHub Repository Link | https://github.com/greshmaarajesh/ML-Final-Lab-Group-11 |
| Report for Week Ending | 18 September 2026 |

Team Members & Roles

| Roll Number | Student Name (Leader First) | Role |
| --- | --- | --- |
| 241BCADA60 | Varshitha K R | Data Engineer |
| 241BCADA46 | Greshmaa Rajesh (Leader) | Data Analyst |
| 241BCADA15 | A Merlin Levia | Data Scientist |
| 241BCADA28 | V Mounisha | ML Engineer |
| 241BCADA10 | Shiny Matilda K | Analytics Engineer |
| 241BCADA40 | Angel Precilla A | BI Developer |

Weekly Tasks

| S.No | Task Owner (Name) | Task Description | Status (Done / In Progress) |
| --- | --- | --- | --- |
| 1 | Varshitha K R | Data Prep & Cleaning | Done |
| 2 | Greshmaa Rajesh | Exploratory Data Analysis (EDA) | Done |
| 3 | A Merlin Levia | Model Building & Tuning | In progress |
| 4 | V Mounisha | Model Deployment & Pipeline |  |
| 5 | Shiny Matilda K | Business Alignment & Metrics |  |
| 6 | Angel Precilla A | Dashboarding & Reporting |  |

Team Collaboration & Problems Faced

| How teammates helped each other this week: (Briefly state who helped whom) | Greshmaa assisted Varshitha with data preprocessing and cleaning. |
| --- | --- |
| Current blockers or problems faced: (What is stuck or needs faculty help?) | Exceeded the deadline specified in the agreed schedule. |